## Slide 1: The Scrum-agile Approach
Alexandra Delarosa

## Slide 2: The Main Roles of an Agile Team
Scrum Master – Serves as the leader of the team. Responsible for giving guidance and ensuring goals are being met (Chervenkova, 2022)
Product Owner – Responsible for managing the product and setting goals for the team. They design the product vision (Chervenkova, 2022)
Developer – Responsible for building the product. They design and code the program that aligns with client requirement (Chervenkova, 2022)
Stakeholder – Include employees, customers, partners, and investors. Provide valuable input on what should be done with the product. (Chervenkova, 2022)
An Agile team work together to collaborate in order to deliver a product.

## Slide 3: Phases of the SDLC
Plan – Team and stakeholder work together to define the project and setting a foundation. (LinkedIn, 2023)
Analyze – Identify potential challenges and define acceptance criteria and requirements. (LinkedIn, 2023)
Design – Design the project’s architecture, user interface and backend. (LinkedIn, 2023)
Develop – Code and program the software. Require collaboration and ensuring software meets acceptance criteria (LinkedIn, 2023)
Test – Ensure the software is bug-frees and resolve additional issues. (LinkedIn, 2023)
Deploy – Software is released to the end user. The team ensures it is configured correctly and can be used effectively. (LinkedIn, 2023)

## Slide 4: Agile vs. Waterfall
With the waterfall approach, changes require planning and can take a long time to adjust. However, with Agile changes are embraced and tackled instantly. (Lockhart, 2023)
With waterfall, there are long timelines and slower time to market. However agile embraces sprints and continuous integration. (Lockhart, 2023)
With waterfall, the project managers holds a significant authority over the project. However, with agile, every team member provides their input and collaborate with each other to form ideas. (Lockhart, 2023)
With waterfall, the development process in linear however with Agile the process is a continuous cycle. (Lockhart, 2023)
With waterfall, there are assigned roles within the team with their own assigned tasks and responsibilities. However Agile embraces cross functional teams.(Lockhart, 2023)

## Slide 5: Things to keep in mind when choosing Waterfall vs Agile
Flexibility – Can your project withstand changing requirements throughout the project?
Collaboration – Can your team effectively communicate and collaborate with each other?
Deployment - Does your product require to be marketed quickly with a faster timeline?
User-centric approach – Does your project require input and feedback from end-user during the development process?
Planning – Does your project not need straightforward time and cost estimation?

## Slide 6: References
Chervenkova, M. (2022, July 7). Mastering agile roles and responsibilities: A comprehensive guide. Kanban Software for Agile Project Management. https://businessmap.io/blog/agile-team-roles
LinkedIn. (2023, March 27). Agile Software Development Lifecycle phases. https://www.linkedin.com/pulse/agile-software- development-lifecycle-phases-ficus-technologies/
Lockhart, L. (2023, February 15). Agile vs. waterfall: 10 key differences between the two methods. Float. https://www.float.com/resources/agile-vs-waterfall/